DIU AI Project Competition 2026

Intra-University MVP Competition  ·  Department of CIS

EduGuard Student Dropout Risk Prediction & Early Intervention System

Submitted By

| Student Name | Student ID |
| --- | --- |
| Jaherun Hasan Rimon | 241-15-914 |
| MD. Farhan Sadik Udoy | 251-15-065 |

Department of Computer Science and Engineering Department

DAFFODIL INTERNATIONAL UNIVERSITY

Dhaka, Bangladesh

April 30, 2026

This proposal is submitted in fulfilment of the entry requirements for the DIU AI Project Competition 2026, organised by the Department of Computer and Information Science (CIS), Daffodil International University.

Table of Contents

1. Executive Summary	4

2. Problem Statement	5

2.1  The Scale of the Problem	5

2.2  The Missing System	5

2.3  Why Now	6

3. Proposed Solution — EduGuard	7

3.1  What EduGuard Does	7

3.2  What Makes It Different	7

3.3  System Name & Branding	7

4. Core Features & System Modules	8

4.1  MVP Features (Competition Deliverable)	8

4.2  Level 2 Features (Proposal Differentiators)	9

5. System Architecture	10

5.1  High-Level Architecture	10

5.2  Data Flow	10

5.3  User Roles & Access	11

6. Methodology	12

6.1  Dataset	12

6.2  Feature Engineering	12

6.3  Model Selection & Training	13

6.4  Evaluation Metrics	13

6.5  Explainability with SHAP	14

6.6  Intervention Rule Engine	15

7. Technology Stack	16

7.1  Why Streamlit?	17

8. User Interface Design	18

8.1  Admin Dashboard — Page Structure	18

8.2  Visual Design Language	18

9. Development Roadmap	19

9.1  Time Allocation	20

10. Expected Outcomes & Impact	21

10.1  Technical Deliverables	21

10.2  Real-World Impact Projections	21

10.3  Skills Developed	22

11. Innovation & Competitive Edge	23

11.1  What Separates EduGuard from a Typical Competition Project	23

11.2  Alignment with DIU's Strategic Goals	23

11.3  Scalability Beyond the Competition	23

12. Risk Analysis & Mitigation	24

13.	Team & Qualifications	25

This project is being undertaken by a team of two developers. The scope has been carefully designed to be achievable within the available development time while ensuring quality and completeness.	25

14. Ethical Considerations	26

14.1  Data Privacy	26

14.2  Fairness & Bias	26

14.3  Transparency	26

15. References	27

# 1. Executive Summary

Student dropout is one of the most expensive and least visible problems facing universities in Bangladesh. Students leave silently — their grades slip, attendance falls, fees go unpaid — and by the time an advisor notices, it is already too late for meaningful intervention.

EduGuard is an AI-powered web application that changes this. By processing student academic and behavioural data through a machine learning classification model, EduGuard generates a real-time dropout risk score for every enrolled student, explains the specific factors driving that risk, and delivers personalised intervention recommendations to academic advisors — before students disengage.

This proposal presents EduGuard as a complete, deployable system: a trained Random Forest classifier, a rule-based intervention engine, and a multi-role Streamlit web application serving both administrators and students. The system is designed to run within the existing technical infrastructure of Daffodil International University and requires no new hardware or commercial software licences.

Key outcomes at a glance

- A per-student dropout risk score expressed as a percentage (e.g. 87% high risk) - Plain-language breakdown of the top contributing factors per student - Personalised, actionable intervention suggestions for academic advisors - Admin dashboard with class-level analytics, filtering, and CSV export - Live, publicly accessible demo deployed to Streamlit Community Cloud - Full GitHub repository with documentation, notebooks, and reproducible code

# 2. Problem Statement

## 2.1  The Scale of the Problem

Student dropout is a systemic challenge across South Asian universities. Research published by the University Grants Commission (UGC) of Bangladesh indicates that between 20% and 30% of enrolled undergraduate students in Bangladesh do not complete their degrees within the standard duration. At a university of Daffodil International University's scale — with over 25,000 enrolled students — this represents thousands of students each year who leave without the qualification they enrolled for.

The consequences extend across all stakeholders:

- For students: Students lose career opportunities, years of invested time, and in many cases take on financial burdens without the credential that would offset them.

- For families: Families bear the financial and emotional cost of an incomplete education.

- For DIU: The university loses enrolment revenue, graduate placement statistics suffer, and institutional reputation is affected.

- For society: Bangladesh's skilled workforce pipeline is weakened by preventable attrition.

## 2.2  The Missing System

Despite the scale of this problem, most universities — including DIU — currently have no systematic, data-driven mechanism for identifying at-risk students before they disengage. The existing process is entirely reactive:

- Advisors receive alerts only after a student has already failed an exam, exceeded an absence threshold, or submitted a withdrawal form

- There is no aggregated view of risk across a cohort, department, or semester

- Interventions are applied uniformly rather than tailored to individual root causes

- No predictive signal is extracted from the academic data the university already collects

This is not a data problem. The data exists — GPA records, attendance logs, financial aid status, credit load — but it is never analysed proactively. The gap is the absence of a tool that connects existing data to early, personalised action.

The core problem in one sentence

DIU advisors are operating blind — they have all the data they need to spot a struggling student weeks in advance, but no system that surfaces it as an actionable risk signal.

## 2.3  Why Now

Machine learning classification models trained on student performance data have been shown in published academic literature to achieve 80–90% accuracy in predicting dropout risk up to two semesters in advance. The tools required — Python, scikit-learn, Streamlit — are freely available and well-documented. The barrier is not technological sophistication. It is the absence of someone willing to build the bridge between the data and the advisors who need it.

EduGuard is that bridge.

# 3. Proposed Solution — EduGuard

## 3.1  What EduGuard Does

EduGuard is a web application designed for academic advisors that ingests student academic data, processes it through a trained machine learning model, and presents the results as actionable risk intelligence — not raw scores or model outputs, but human-readable risk profiles with clearly identified causes and targeted intervention recommendations.

The system operates in three modes:

- 1. Batch mode: An administrator uploads a CSV file containing data for an entire class or semester cohort. The system scores all students simultaneously and presents a ranked, filterable risk table.

- 2. Individual mode: An advisor manually enters a single student's academic data to get an instant risk assessment with a cause breakdown and a personalised intervention plan.

## 3.2  What Makes It Different

Most student analytics tools produced in academic competitions generate a single output: a risk score. EduGuard goes three steps further:

- It explains why. Using SHAP (SHapley Additive exPlanations), the system identifies the specific features that pushed a particular student's risk upward — not just 'high risk' but 'high risk because GPA dropped 0.8 points this semester and attendance is 38%.'

- It prescribes what to do. A rule-based intervention engine maps each combination of risk factors to a specific, actionable suggestion — scheduling a financial aid consultation, or triggering an advisor call.

- It simulates the future. A What-If Simulator allows advisors to ask: 'If this student's attendance improves to 70% and they clear their overdue fee, what happens to their risk score?' This makes the model actionable, not just descriptive.

## 3.3  System Name & Branding

The system is named EduGuard — combining 'education' and 'guardian.' The name captures the system's purpose: not to judge students, but to protect them from an outcome they and their advisors can still prevent. This framing is intentional — it shapes how advisors present the tool to students.

# 4. Core Features & System Modules

## 4.1  MVP Features (Competition Deliverable)

The following features constitute the Minimum Viable Product that will be demonstrated on May 16, 2026:

| Feature | Description | Technical implementation |
| --- | --- | --- |
| Per-student risk score | Dropout probability expressed as a percentage (0–100%) with a Low / Medium / High classification | Random Forest predict_proba(), threshold at 50% Medium, 75% High |
| Top-3 cause breakdown | The three features most responsible for this student's risk score, shown in plain language | SHAP TreeExplainer, top-3 positive shap values mapped to human labels |
| Intervention suggestions | A personalised, 2–3 step action plan for the advisor based on the student's specific causes | Rule-based engine: if-then mapping from cause combinations to advice templates |
| Admin batch upload | Upload a CSV of student records; system scores all and returns ranked risk table | st.file_uploader(), pandas read_csv(), model.predict_proba() on DataFrame |
| Risk-level filter | Filter the student table by High / Medium / Low risk, department, or semester | pandas .query() applied to result DataFrame; st.selectbox() for UI |
| CSV export | Download the scored student list as a CSV for offline advisor use | st.download_button() with DataFrame.to_csv() |
| Admin overview dashboard | Summary metrics: total students, % high-risk, top causes chart, dept breakdown | st.metric(), st.bar_chart() or matplotlib figures |
| Feature importance chart | Global bar chart showing which features most predict dropout across the full dataset | sklearn feature_importances_, matplotlib horizontal bar chart |

## 4.2  Level 2 Features (Proposal Differentiators)

The following features will be described in the proposal and partially implemented where time allows during the development phase:

- Risk trend over time: A line chart showing how a student's predicted risk score has evolved across consecutive semesters, identifying whether their situation is improving or deteriorating.

- What-If Simulator: An interactive interface where an advisor can adjust a student's attendance, GPA, or fee status and see the model's recalculated risk score in real time — making the system prescriptive rather than merely descriptive.

- Department-level analytics: Aggregated risk heatmaps by department, year, and gender, allowing the university to identify systemic academic support gaps beyond individual student cases.

- SHAP waterfall charts: For each student, a detailed visual breakdown showing exactly how much each feature raised or lowered their risk score above the baseline.

# 5. System Architecture

## 5.1  High-Level Architecture

EduGuard is structured as a four-layer system. Data flows from input sources through a machine learning engine, into a web application layer, and finally to output consumers (advisors and students).

| Layer | Components | Purpose |
| --- | --- | --- |
| Data input | CSV upload (admin), manual form entry, sample demo data | Bring student academic data into the system |
| ML engine | pandas cleaning pipeline, Random Forest classifier, SHAP explainer, intervention rule engine | Transform raw data into risk scores, causes, and recommendations |
| Web application | Streamlit multi-page app with admin and student roles | Present results as an interactive, human-readable interface |
| Output | Per-student risk profiles, intervention plans, downloadable reports, department analytics | Enable advisors and students to take immediate action |

## 5.2  Data Flow

The following sequence describes how a batch assessment works from upload to output:

- Step 1: Administrator uploads a CSV file containing student records for the current semester

- Step 2: The system validates the column structure, flags missing values, and applies the pre-trained cleaning pipeline (median imputation, label encoding)

- Step 3: The cleaned DataFrame is passed to the saved Random Forest model (model.pkl), which returns a dropout probability for each student

- Step 4: Probabilities are classified into Low (<50%), Medium (50–74%), or High (≥75%) risk tiers

- Step 5: SHAP TreeExplainer identifies the top-3 features driving each student's risk above baseline

- Step 6: The intervention rule engine maps each student's top causes to a 2–3 step action plan

- Step 7: Results are rendered in the admin dashboard as a sortable, filterable table with visual risk badges

- Step 8: Administrator can filter by risk level, search by name, and download the full report as CSV

## 5.3  User Roles & Access

EduGuard implements a single-role access model within the Streamlit application, designed specifically fro academic advisors and administrative users:

| Role | Access | Key permissions |
| --- | --- | --- |
| Administrator / Advisor | Admin dashboard, student risk list, analytics, batch upload, export | Upload data, view all student scores, generate reports, trigger interventions |

# 6. Methodology

## 6.1  Dataset

The primary dataset for model development is the 'Predict Students' Dropout and Academic Success' dataset, published by Martins et al. (2021) and available via the UCI Machine Learning Repository and Kaggle. This dataset was collected from a higher education institution and contains records for 4,424 students across 37 features including:

- Demographic data: age at enrolment, gender, nationality, scholarship holder status

- Academic data: admission grade, previous qualification grade, curricular units enrolled/approved/grade for semesters 1 and 2

- Financial data: tuition fee payment status, debtor status, scholarship holder

- Target variable: Graduate, Dropout, or Enrolled

Students with status 'Enrolled' (whose outcome is still unknown) will be excluded from training, leaving a binary classification task: Dropout (positive class) vs. Graduate (negative class). The final dataset after filtering contains approximately 3,630 records.

Why this dataset?

It is the most widely cited student dropout dataset in academic literature, with multiple published benchmarks to compare against. Its features closely mirror the data that DIU already collects in its academic management system. It is large enough to train a reliable classifier without overfitting, and diverse enough to generalise across departments. It is freely available under an open licence, enabling full reproducibility of results.

## 6.2  Feature Engineering

Beyond the raw dataset features, the following engineered features will be computed to improve model performance:

- GPA trend: difference between semester 2 and semester 1 grade averages (negative trend = early warning signal)

- Approval rate: ratio of approved to enrolled curricular units per semester (measures academic engagement)

- Financial stress index: composite binary flag combining debtor status and overdue tuition fees

- Credit load delta: change in the number of curricular units enrolled between semesters (withdrawal signal)

## 6.3  Model Selection & Training

Two classification models will be trained and evaluated. The stronger performer will be selected for deployment:

| Model | Why selected | Expected accuracy | Key advantage |
| --- | --- | --- | --- |
| Random Forest Classifier | Ensemble method robust to non-linear relationships; produces feature importances natively; no scaling required | 82–88% | Highest accuracy; SHAP-compatible; handles missing data well |
| Logistic Regression | Linear, fully interpretable; fast to train; produces probability scores; easy to explain to non-technical stakeholders | 74–80% | Maximum interpretability; useful as baseline comparison |

Model selection will be based on Recall on the test set, not Accuracy. In this domain, a false negative (failing to flag a student who later drops out) is significantly more costly than a false positive (flagging a student who would have graduated). The deployment target is a minimum Recall of 0.78 on the held-out test set.

## 6.4  Evaluation Metrics

The model will be evaluated using the following metrics, all calculated on the 20% held-out test set:

| Metric | Definition | Target | Why it matters |
| --- | --- | --- | --- |
| Accuracy | % of all students correctly classified | ≥ 82% | Overall model quality |
| Recall (sensitivity) | % of true dropouts correctly identified | ≥ 78% | Primary metric — missing a dropout is costly |
| Precision | % of flagged students who truly drop out | ≥ 70% | Controls advisor workload from false alarms |
| F1 Score | Harmonic mean of Precision and Recall | ≥ 0.74 | Balanced measure of model usefulness |
| ROC-AUC | Area under the Receiver Operating Characteristic curve | ≥ 0.88 | Overall discriminative power of the model |

## 6.5  Explainability with SHAP

A key design principle of EduGuard is that every risk score must be explainable. A score of 84% is meaningless to an academic advisor unless they know what is driving it.

SHAP (SHapley Additive exPlanations) is a game-theoretic framework that assigns each feature a contribution value for a specific prediction. For EduGuard, the SHAP TreeExplainer will compute feature contributions for every student record and surface the top three positive contributors (the features pushing risk upward) as the 'cause breakdown' displayed in the dashboard.

Example output for a single student:

Sample cause breakdown — Student ID 221-15-4821

Risk score: 87% (High Risk) Top contributing factors: 1. Semester 2 SGPA: 1.66/4.00 (+31% contribution to risk) 2. Attendance rate: 38% (+24% contribution to risk) 3. Tuition fee overdue: Yes (+18% contribution to risk) Suggested intervention: Step 1: Schedule financial aid consultation within 3 days Step 2: Enrol student in peer consulting sessions for their lowest-grade subjects Step 3: Schedule a priotity advisor meeting within the next week to discuss the student’s academic and financial concern.

## 6.6  Intervention Rule Engine

The intervention suggestions are generated by a rule-based engine that maps combinations of dropout causes to pre-defined, advisor-reviewed action templates. This approach was chosen over a purely ML-generated output because:

- It is transparent — advisors can audit and customise the rules

- It is fast — no additional model inference required

- It is contextually appropriate — recommendations are framed for the DIU advising workflow specifically

The rule engine will contain a minimum of 12 cause-to-intervention mappings at MVP, covering the combinations of the five most common dropout factors identified in the training data.

# 7. Technology Stack

EduGuard is built entirely on free, open-source tools. No commercial licences or proprietary platforms are required at any stage.

| Category | Tool / Library | Version | Purpose |
| --- | --- | --- | --- |
| Data processing | pandas | 2.x | Data loading, cleaning, feature engineering, CSV handling |
| Data processing | numpy | 1.x | Numerical operations, array handling |
| Machine learning | scikit-learn | 1.x | Model training, evaluation, train/test split, encoding |
| Explainability | shap | 0.44+ | SHAP TreeExplainer for per-prediction feature attribution |
| Visualisation | matplotlib | 3.x | Feature importance charts, EDA plots |
| Visualisation | seaborn | 0.13+ | Correlation heatmaps, distribution plots |
| Web application | Streamlit | 1.x | Multi-page web app with interactive widgets |
| Model persistence | joblib | 1.x | Saving and loading trained model as .pkl file |
| Deployment | Streamlit Community Cloud | — | Free public hosting, live demo URL, zero infrastructure cost |
| Version control | GitHub | — | Code repository, README, Jupyter notebooks, documentation |
| Development | Jupyter Notebook | — | EDA walkthrough, model training documentation |

## 7.1  Why Streamlit?

Streamlit was chosen as the web framework for the following reasons specific to this project's constraints:

- Pure Python — no HTML, CSS, or JavaScript knowledge required, making development feasible within the competition timeline

- Built-in widgets — file uploaders, sliders, select boxes, download buttons are all available out of the box

- Free deployment — Streamlit Community Cloud provides a permanent public URL at no cost, which is essential for the live demo requirement

- Data science native — designed to wrap pandas DataFrames and matplotlib figures with minimal boilerplate

# 8. User Interface Design

## 8.1  Admin Dashboard — Page Structure

The admin-facing application is organised into four pages, accessible via the Streamlit sidebar:

| Page | Purpose | Key components |
| --- | --- | --- |
| Overview | At-a-glance summary of the current semester's risk landscape | 4 metric cards (total students, high-risk count, medium-risk count, interventions sent); top-causes horizontal bar chart; risk distribution by department |
| Student risk list | Full student roster with risk scores, causes, and action buttons | Filterable table (by risk level, department, search); risk score progress bar; colour-coded badge; cause tags; 'View plan' button per row; CSV export |
| Student profile | Detailed risk profile for a single student | Risk gauge; SHAP cause breakdown; full intervention plan; What-If Simulator sliders |
| Analytics & reports | Department and cohort-level analytics | Risk trend line chart; semester comparison; department heatmap; downloadable report PDF |

## 8.2  Visual Design Language

The application uses a consistent visual language throughout:

- Risk colours: High Risk = red badge (#E24B4A), Medium Risk = amber badge (#BA7517), Low Risk = green badge (#639922)

- Risk progress bars: Horizontal bars filled to the risk percentage, coloured by tier, shown in the student table for quick scanning

- Cause tags: Small pill-shaped labels (e.g. 'Low GPA', 'Absent 38%', 'Fee overdue') displayed inline in the student table

- Layout: Clean white cards on a light grey surface, 0.5px borders, generous whitespace — designed to feel professional and trustworthy to university administrators

# 9. Development Roadmap

The development roadmap is aligned with the official competition timeline: proposal submitted April 20, showcased April 22, development phase April 25 to May 15, MVP showcasing May 16.

| Phase | Timeline | Tasks | Deliverable |
| --- | --- | --- | --- |
| Phase 0 Preparation | Apr 20–24 (Pre-development) | Finalise proposal, download and inspect dataset, set up GitHub repository, install all dependencies, sketch Streamlit page structure | GitHub repo created, dataset validated, dev environment ready |
| Phase 1 Data pipeline | Apr 25–30 | Load dataset with pandas; handle missing values; encode categoricals; engineer GPA trend, approval rate, financial stress features; perform EDA; generate heatmap and distribution plots | Cleaned dataset (X_train, X_test, y_train, y_test CSVs); EDA notebook |
| Phase 2 Model training | May 1–6 | Train Random Forest and Logistic Regression classifiers; evaluate on test set (accuracy, recall, F1, ROC-AUC); select best model; run SHAP TreeExplainer; save model.pkl | Trained model.pkl; evaluation notebook; SHAP values DataFrame |
| Phase 3 App development | May 7–12 | Build 4-page Streamlit app: Overview dashboard, Student risk list with filter/export, Student profile with What-If simulator, Analytics page; build intervention rule engine | Working local Streamlit app with all MVP features |
| Phase 4 Deployment & docs | May 13–15 | Deploy to Streamlit Community Cloud; write comprehensive GitHub README; record 2-min demo video; prepare presentation slides | Live demo URL; complete GitHub repo; presentation ready |
| Showcase | May 16 | Demo day — present EduGuard to panel of judges; demonstrate live batch upload, risk scoring, intervention suggestion, and What-If simulator | Competition submission |

## 9.1  Time Allocation

With 3–4 hours of daily availability from April 25 to May 15, the total available development time is approximately 60–80 hours. The roadmap is sized to require approximately 55 hours, leaving a buffer for unexpected problems, testing, and presentation preparation.

# 10. Expected Outcomes & Impact

## 10.1  Technical Deliverables

| Deliverable | Description | Status at MVP showcase |
| --- | --- | --- |
| Trained ML model | Random Forest classifier achieving ≥82% accuracy and ≥78% recall on held-out test set | Complete |
| EduGuard web app | 4-page Streamlit application with admin dashboard, student risk list, and analytics | Complete — live demo |
| Intervention engine | Rule-based system covering 7 cause-to-recommendation mappings | Complete |
| SHAP explainer | Per-student cause breakdown with top-3 contributing features | Complete |
| What-If simulator | Interactive sliders allowing advisors to model the effect of student behaviour changes on risk score | Complete |
| GitHub repository | Full codebase, Jupyter notebooks (EDA + training), requirements.txt, and comprehensive README | Complete |
| Demo dataset | Anonymised sample dataset preloaded for demonstration purposes | Complete |
| Deployment | Live public URL on Streamlit Community Cloud | Complete |

## 10.2  Real-World Impact Projections

If EduGuard were deployed at DIU with access to real institutional data, the projected impact based on published literature on similar interventions is:

Projected impact at full deployment

Early identification: Flag at-risk students an average of 6–8 weeks before they would otherwise come to an advisor's attention Intervention reach: Enable one advisor to proactively manage risk across 300+ students rather than reactively handling 30–40 crisis cases Retention improvement: Studies of comparable early warning systems at universities in the UK, US, and India report 10–18% reductions in dropout rates within two years of deployment Cost savings: Each retained student represents a significant amount of tuition revenue per semester; even a modest improvement in retention across the university’s enrolled population can lead to substantial financial benefits.

## 10.3  Skills Developed

This project represents a structured progression through the full machine learning development lifecycle — from raw data to deployed product. The skills developed include end-to-end ML pipeline construction, model evaluation and selection, explainable AI with SHAP, full-stack Python web development with Streamlit, cloud deployment, technical documentation, and professional presentation of data-driven findings. These are precisely the skills sought by employers in data science and AI engineering roles.

# 11. Innovation & Competitive Edge

## 11.1  What Separates EduGuard from a Typical Competition Project

Most student projects in ML competitions produce a trained model and a Jupyter notebook. EduGuard is differentiated at three levels:

- Complete product: It is a complete product, not a prototype. EduGuard is a multi-page, single-role administrative web application designed for real use by real advisors , not a script that outputs a CSV.

- Explainability first: It explains its decisions. The SHAP integration means every risk score comes with a specific, auditable reason — a standard that many commercial analytics products do not meet.

- Prescriptive, not descriptive: It prescribes action. The intervention rule engine transforms a passive risk score into an active advisor checklist. The gap between 'knowing a student is at risk' and 'knowing what to say to them on Monday morning' is exactly where EduGuard adds value.

- Forward-looking: It models the future. The What-If Simulator is a genuinely innovative feature for an MVP at this level — it turns the model from a diagnostic tool into a planning tool.

## 11.2  Alignment with DIU's Strategic Goals

The DIU AI Project Competition explicitly calls for AI solutions that can be used inside DIU from 'admissions to exams and beyond.' EduGuard is not inspired by the competition theme — it is designed for the competition theme. Every feature maps directly to a real operational need at a real university. This specificity is the single most important differentiator from projects that apply generic AI to a university-adjacent problem.

## 11.3  Scalability Beyond the Competition

EduGuard is designed with a configuration layer that allows re-deployment for any university by updating the dataset and column mapping configuration — no code changes required. This means the system developed for the competition is not a one-off demonstration but a reusable framework. This scalability argument is compelling for judges evaluating real-world applicability.

# 12. Risk Analysis & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Model accuracy below target (< 78% recall) | Medium | High | Use cross-validated hyperparameter tuning (GridSearchCV); adjust classification threshold; try XGBoost as alternative if Random Forest underperforms |
| Dataset features don't match DIU's actual data schema | Medium | Medium | Dataset is used as a stand-in for training; the app's CSV uploader is designed to accept any column mapping; clearly documented in README |
| Streamlit deployment fails or is too slow for demo | Low | High | Local backup always available; test deployment 48 hours before showcase; use caching (st.cache_data) for all expensive computations |
| SHAP computation too slow for large batches | Medium | Low | Pre-compute SHAP values for demo dataset; apply batch size limit with user warning for live uploads |
| Time overrun during development phase | Medium | Medium | Development roadmap includes 5-day buffer; Level 2 features are explicitly optional and clearly labelled |

# Team & Qualifications

| Field | Member 1 | Member 2 |
| --- | --- | --- |
| Name | Jaherun Hasan Rimon | MD. Farhan Sadik Udoy |
| Student ID | 241-15-914 | 251-15-065 |
| Department | Computer Science and Engineering | Computer Science and Engineering |
| Current Semester | 6th | 4th |
| Motivation | To build a practical AI system that creates real impact within DIU and to develop professional ML engineering skills through a complete project lifecycle |  |

# This project is being undertaken by a team of two developers. The scope has been carefully designed to be achievable within the available development time while ensuring quality and completeness.

# 14. Ethical Considerations

## 14.1  Data Privacy

EduGuard handles sensitive student academic and financial data. The following design decisions ensure responsible data handling:

- No personally identifiable information is stored by the application — uploaded CSVs are processed in memory and not persisted to disk or any external database

- In production deployment, the system would require compliance with DIU's data governance policies and the applicable provisions of Bangladesh's Digital Security Act

- The demo dataset used in the competition contains no real student data — it is a publicly available research dataset with no identifying information

## 14.2  Fairness & Bias

Predictive systems applied to human subjects carry an inherent risk of perpetuating or amplifying existing inequalities. EduGuard mitigates this risk through:

- Fairness monitoring: Model performance metrics (accuracy, recall) will be evaluated separately across demographic subgroups (gender, scholarship status) to detect disparate impact

- Human-in-the-loop design: The system generates suggestions for advisors; it does not automate decisions. Every intervention is human-approved before being communicated to a student

- Constructive framing: The system does not expose raw risk scores to students; all outputs are presented to advisors in a constructive, non-stigmatising manner.

## 14.3  Transparency

Every risk score produced by EduGuard is accompanied by an explanation of what drove it. This is not merely a user-experience feature — it is an ethical commitment. A system that classifies students as 'high risk' without explanation is not accountable. EduGuard's SHAP integration makes the model's reasoning auditable by advisors, administrators, and — where appropriate — the students themselves.

# 15. References

The following sources informed the design, methodology, and feature choices of the EduGuard system:

- Martins, M. V., Tolledo, D., Machado, J., Baptista, L. M. T., & Realinho, V. (2021). Early prediction of student's performance in higher education: A case study. In Trends and Applications in Information Systems and Technologies (pp. 166–175). Springer, Cham.

- Predict Students' Dropout and Academic Success — UCI Machine Learning Repository. Available at: https://archive.ics.uci.edu/dataset/697/predict+students+dropout+and+academic+success

- Kaggle dataset mirror: https://www.kaggle.com/datasets/thedevastator/higher-education-predictors-of-student-retention

- Lundberg, S. M., & Lee, S. I. (2017). A unified approach to interpreting model predictions. Advances in Neural Information Processing Systems, 30.

- SHAP Documentation. Available at: https://shap.readthedocs.io/en/latest/

- scikit-learn: Machine Learning in Python. Pedregosa et al., JMLR 12, pp. 2825–2830, 2011. Available at: https://scikit-learn.org/

- Streamlit Documentation. Available at: https://docs.streamlit.io/

- University Grants Commission of Bangladesh — Annual Report 2022. Available at: https://www.ugc.gov.bd/

- Delen, D. (2010). A comparative analysis of machine learning techniques for student retention management. Decision Support Systems, 49(4), 498–506.

- Daffodil International University — Department of CIS. Available at: https://diu.edu.bd/cis

EduGuard · DIU AI Project Competition 2026 · Department of CIS, Daffodil International University · April 2026